**Journal**

**Week 1**

**Previous period of work completed**

Andrew Campbell, 6 hours.

David Doherty, 6 hours.

John Lee Heaney, 6 hours.

Matthew Mc Clean, 6 hours.

**Evaluation of outstanding items of previous period of work or additional work completed**

None - all previously scheduled items of work have been completed

**Scheduled work for next period of work**

Andrew Campbell: UML Part 1.

David Doherty: UML Part 2.

John Lee Heaney: UML Part 3.

Matthew Mc Clean: UML Part 4.

**Week 2**

**Previous period of work completed**

Andrew Campbell, 3 hours.

David Doherty, 3 hours.

John Lee Heaney, 3 hours.

Matthew Mc Clean, 4 hours.

**Evaluation of outstanding items of previous period of work or additional work completed**

None - all previously scheduled items of work have been completed

**Scheduled work for next period of work**

Andrew Campbell: Discussion Board.

David Doherty: Meeting.

John Lee Heaney: Login/Registration.

Matthew Mc Clean: Module/Topic Page.

\*\* Additional Comments  
Ademolu Ogunnaike added to group, Edit profile

**Week 3**

**Previous period of work completed**

Andrew Campbell, 5 hours.

David Doherty, 5 hours.

John Lee Heaney, 6 hours.

Matthew Mc Clean, 5 hours.

**Evaluation of outstanding items of previous period of work or additional work completed**

Ademolu-5 hrs

Andrew-discussion board outstanding

David-meeting page incomplete

Ademolu-settings page incomplete

**Scheduled work for next period of work**

Andrew Campbell: discussion board.

David Doherty: meeting place.

John Lee Heaney: css and footers etc..

Matthew Mc Clean: admin page/login.

\*\* Additional Comments  
Ademolu-report button

**Week4**

**Previous period of work completed**

Andrew Campbell, 4 hours.

David Doherty, 6 hours.

John Lee Heaney, 5 hours.

Matthew Mc Clean, 5 hours.

**Evaluation of outstanding items of previous period of work or additional work completed**

Ademoulu - 4 hrs

Add topic - get form added, fix bug with creatorNo

Admin page

comments page

**Scheduled work for next period of work**

Andrew Campbell: Comments page - add comment, edit, remove, etc.

David Doherty: Meetings page.

John Lee Heaney: Validate user cannot register for 'all' courses.

Matthew Mc Clean: Module filter.

\*\* Additional Comments  
Ademoulu - reports generator

**Week5**

**Previous period of work completed**

Andrew Campbell, 10 hours.

David Doherty, 1 hours.

John Lee Heaney, 1 hours.

Matthew Mc Clean, 2 hours.

**Evaluation of outstanding items of previous period of work or additional work completed**

Ademoulu - 1h

**Scheduled work for next period of work**

Andrew Campbell: Comments page.

David Doherty: Meetings connected.

John Lee Heaney: Clean up css.

Matthew Mc Clean: Admin pages.

\*\* Additional Comments  
Ademoulu - reports page

**Week6**

**Previous period of work completed**

Andrew Campbell, 4 hours.

David Doherty, 4 hours.

John Lee Heaney, 8 hours.

Matthew Mc Clean, 4 hours.

Ademolu - 1hr

**Evaluation of outstanding items of previous period of work or additional work completed**

Comments page!!!

**Scheduled work for next period of work**

Andrew Campbell: New Comment form.

David Doherty: Settings Page.

John Lee Heaney: Css.

Matthew Mc Clean: Add courses admin.

Ademoulu - start topic page

\*\* Additional Comments